Urban Ghost Hunter — Sprint 1 Status

Generated: 2026-05-09 12:25

Source inputs:

- Sprint screenshot OCR (Sprint 1: Foundations + Vertical Slice, section A visible)

- Current repo state in /Users/osi/urbanghosthunters (SwiftPM package + GitHub Actions CI/release + DTAP doc)

- User notes: using AC (Appwrite Cloud), Supabase area/project created, Sprint 1 in progress

What the sprint doc explicitly includes (from the screenshot):

- Assumptions: Swift (SwiftUI) client; Supabase backend; 2D-first scanner HUD; 3-person team

- Sprint 1 goal: end-to-end loop: Map → Alert → Scan → Contain → Save result

- A) Setup first (Mac + Windows + Supabase + repo) with definition of done

A) Setup checklist — Status (as of now):

Done / in place:

- Repo exists with SwiftPM Package.swift, Sources/, Tests/

- README.md added (build/run/test + DTAP summary)

- .gitignore updated (SwiftPM/Xcode/IDE + .env ignored)

- GitHub Actions: CI workflow (swift build/test) + tag-based Release workflow

- DTAP document added: docs/DTAP.md

- Local build verified: swift test passes

Pending / to verify:

- GitHub branches created: dev / test / acceptance (DTAP) and branch protections configured

- Team onboarding: each teammate can clone and run commands successfully

- Secrets flow finalized: where Supabase URL/keys live locally (e.g. .env + local loader, or Xcode scheme env)

- iOS app target exists and can run in Simulator from Xcode (current repo is a SwiftPM executable; no iOS target yet)

- Supabase CLI setup and migrations checked in (if you want reproducible schema setup)

Sprint 1 “C” and “D” implementation guidance (practical steps):

C) Vertical slice (Map → Alert → Scan → Contain → Save):

- Create a real SwiftUI iOS app target (Xcode project recommended) in this repo.

- Decide backend split between Supabase and AC (Appwrite Cloud). Suggested: keep Auth + DB in one place to reduce complexity.

- Minimum schema in Supabase: alerts (location, created_by, status) and containments (alert_id, result, created_at).

- Implement the 5-step loop with placeholder UI where needed (e.g. scanner HUD overlay; contain button).

- Persist result to backend and display it in-app.

D) DTAP-ready demo & promotion:

- Create and protect branches: dev → test → acceptance → main; only PR-based promotion.

- Require CI passing checks on merges; block direct pushes to test/acceptance/main.

- Use environment-specific secrets in GitHub (Supabase URL/keys, AC keys) if/when deploying per-branch.

- Tag main with v* for releases (e.g. v0.1.0) to generate GitHub Releases.

- Document how teammates configure local secrets and run the app.

Notes / gaps:

- The screenshot provided does not include the text for sections B/C/D if they exist; guidance above is inferred from the Sprint 1 goal line.

- If you provide the full sprint document text/pages, this status doc can be updated to match your exact B/C/D wording.